**Sprint Plan 1 MealPrep**

* Team name: Remote Gang
* Sprint completion: 1/25/2022
* Revision: 1 on 1/13/2022

Goal:

* Familiarize ourselves with the technologies we will be using and designing the basic flow of the user interface.

Task Listing :No Stories for First Sprint

* Learn/ brush up on React/Node.js/Docker - 1
* Find and familiarize ourselves with a recipe API - 1
* Initial database setup in a docker container - 1
* Create basic workflow of the frontend - 2
* Design mockups of the webpage - 1

Team Roles

* Adam - Developer
* Emmanuel - Developer
* Joshua - Developer
* Shane - Developer
* Tyler - Developer

Initial Task Assignment :

* Tyler : Learn Docker/ Initial database setup in a docker container
* Emmanuel:
* Joshua: Learn React/Node.js/familiarize with spoonacular API
* Shane: Learn/ brush up on React/Node.js
* Adam: Familiarize/prototype with the Spoonacular recipe API

Scrum Times

* Monday: 4:45pm
* Wednesday: 4pm
* Friday: 4pm

