**Sprint Plan 2 RecipePrep**

* Team name: Remote Gang
* Sprint completion: 2/8/2022
* Revision: 1 on 2/5/2022

Goal:

* Build the homepage and allow for recipe searching. Allow login functionality

Task Listing/Stories :

* As a user, I want to get recipes based on my tastes - (Story 1)
  + Create NavBar/featured - 2
  + Build the homepage - 3
  + Add the ability to query the Spoonacular API and receive the response - 2
* As a user, I want to be able to save my recipes. (Story 2)
  + Create user-login database - 2
  + Create UI Login functionality - 2

Team Roles

* Adam - Developer
* Emmanuel - Developer
* Joshua - Scrum Master
* Shane - PO
* Tyler - Developer

Initial Task Assignment :

* Tyler : backend login database
* Emmanuel: work on front end login
* Joshua: create homepage modules
* Shane: help build the homepage
* Adam: Implement recipe fetching from Spoonacular API and store results to 'test' users in our database

Scrum Times

* Monday: 4:45pm
* Wednesday: 4pm
* Friday: 4pm

