**Sprint Plan 3 RecipePrep**

* Team name: Remote Gang
* Sprint completion: 1/8/2022
* Revision: 3 on 3/7/2022

Goal:

* Finish the search page and create a grocery list page where users can store lists in their account.

Task Listing/Stories:

* As a user with an account, I want to be able to view all my favorite recipes I have saved (story 1)
  + Create database schema for user’s favorite recipes - 1 hours
  + Create an endpoint to grab all of the user’s favorite recipes - 2 hours
  + Create user interface for viewing favorite recipes - 3 hours
* As a user with an account, I want to be able to save favorite recipes (story 2)
  + Create an endpoint to add recipes to a user’s favorite recipes - 3 hours
  + Create user interface to add a recipe to a user’s favorite recipes - 2 hours
* As a user, I want to view and create my grocery lists. (story 3)
  + Create a grocery list user page component - 5
  + Create user interface for creating and organizing grocery lists - 3
  + Create server endpoints for saving/accessing grocery lists - 3
* As a user, I want to be able to add the recipe/ingredients to my grocery lists (story 4)
  + Create a user interface for viewing recipe information with the option to save the recipe or add it to the grocery list - 2
  + Create server endpoints for handling recipe saving & add to grocery list - 3
  + Setup database schema/tables for storing user recipe/grocery data accessed by the endpoints - 3

Team Roles

* Adam - Scrum Master
* Emmanuel - Developer
* Joshua - Developer
* Shane - Developer
* Tyler - Developer

Initial Task Assignment :

* Tyler : Recipe popups/backend tasks
* Emmanuel: backend tasks
* Joshua: Mobile Background/Calendar start
* Shane: CSS improvements
* Adam: API Data fetching/recipe results

Scrum Times

* Monday: 4:45pm
* Wednesday: 4pm
* Friday: 4pm

