**Sprint Plan 4 RecipePrep**

* Team name: Remote Gang
* Sprint completion: 3/7/2022
* Revision: 1 on 2/22/2022

Goal:

* Finish the meal calendar page and create a grocery list page where users can store lists in their account. Deploy web app.

Task Listing/Stories:

* As a user, I want to be able to plan my meals on a calendar interface (story 1)
  + Connect calendar events to backend - 5h
  + Create add to calendar function - 3h
  + Create server endpoints to plan recipes in a dynamic meal calendar - 5h
  + Get calendar events connected to buttons - 3h
* As a user, I want to view and create/delete my grocery lists. (story 2)
  + Create grocery list page - 4h
  + Create functionality to add grocery lists - 3h
  + Create functionality to delete grocery lists - 3h
* As a user, I want to be able to add to and delete from my grocery lists ingredients (story 3)
  + Create interface for adding ingredients to a grocery list - 3h
* As a user I want to be able to view items from my favorites list (story 4)
  + Create user interface/page to view user's favorite recipes - 2h

Team Roles

* Adam - Scrum Master
* Emmanuel - Developer
* Joshua - Developer
* Shane - Developer
* Tyler - Developer

Initial Task Assignment :

* Tyler : Backend interactions, CSS improvements
* Emmanuel: Backend interactions, Grocery lists interface
* Joshua: Meal calendar
* Shane: CSS improvements, Meal Calendar
* Adam: Grocery lists interface

Scrum Times

* Monday: 4:45pm
* Wednesday: 4pm
* Friday: 4pm

