RecipePrep

Remote Gang

1/24/2022

**RecipePrep Sprint 1 Report**

* **Actions to stop doing:**
  + We could stop having as long of meetings and could cut down on our meeting lengths
  + Getting off-topic during meetings. We can sometimes talk about other courses work or past courses
* **Actions to start doing:**
  + Start more frequently updating our tasks on the SCRUM board. We can start making sure we are on top of updating the progression of each task.
  + Frequently pulling and pushing to the gitlab repo.
* **Actions to keep doing:**
  + Keep the consistency of our group meetings. Our group meets each week about 4 times which keeps all of us up-to-date on different sections of the project.
  + Keep consistent communication through our group discord. This allows us to help each other and answer any questions.
* **Work completed/not completed:**
  + Completed:
    - Setuping the local docker container for the database
    - Designing mockups for the website homepage
  + Not-completed:
    - Basic workflow of the frontend
* **Work completion rate:**
  + Total number of user stories: 0 (out of 0)
  + Total number of estimated ideal work hours completed: 8
  + Total number of days during the prior sprint: 14