RecipePrep

Remote Gang

2/9/2022

**RecipePrep Sprint 2 Report**

* **Actions to stop doing:**
  + Missing meetings
  + Getting off-topic during meetings. We can sometimes talk about other courses work or past courses
  + Stop pushing errors to main branch
* **Actions to start doing:**
  + More frequently updating scrum board tasks
  + Frequently pulling and pushing to the gitlab repo
  + More communication
  + Pushing to secondary testing branch if there are problems
* **Actions to keep doing:**
  + Keep the consistency of our group meetings. Our group meets each week about 3 times which keeps all of us up-to-date on different sections of the project.
  + Keep consistent communication through our group discord. This allows us to help each other and answer any questions.
* **Work completed/not completed:**
  + Completed:
    - Create NavBar/featured
    - Build the homepage
    - Add the ability to query the Spoonacular API and receive the response
    - Create user-login database
    - Create UI Login functionality
  + Not-completed:
    - Create search page
* **Work completion rate:**
  + Total number of user stories: 2
  + Total number of estimated ideal work hours completed: 80
  + Total number of days during the prior sprint: 14