RecipePrep

Remote Gang

3/08/2022

**RecipePrep Sprint 4 Report**

* **Actions to stop doing:**
  + Talking about off-topic things during meetings. We started talking about other stuff sometimes during our meetings.
  + Pushing errors to the main branch. Sometimes we pushed components that we thought worked, but still had a mistake.
* **Actions to start doing:**
  + Pull from and push to our repo more.
  + Make use of other git branches as well. We only ever pushed to origin master.
  + Increase our communication. We could communicate if we are having trouble with our tasks more.
* **Actions to keep doing:**
  + Communicating through our group discord. We got help from each other when we needed help with our tasks.
  + Attending all group meetings. We never canceled a meeting. We had group meetings 3 times per week, so we had frequent updates about different sections of the project.
* **Work completed/not completed:**
  + Completed:
    - Create server endpoints to plan recipes in a dynamic meal calendar
    - Connect what gets displayed on the Meal Calendar to our backend
    - Add ability to add to calendar
    - Create a grocery list page
    - Add ability to create grocery lists
    - Add ability to delete grocery lists
    - Add ability to add to grocery lists
    - Create user interface/page to view user's favorite recipes
  + Not-completed:
    - Add ability to delete from Meal Calendar
    - Multiply the ingredients of the same recipe is added to the same grocery list
* **Work completion rate:**
  + Total number of user stories: 4
  + Total number of estimated ideal work hours completed: 80
  + Total number of days during the prior sprint: 14